## Slide 1
CHRISTUS Health
Monthly Status- October 2025

## Slide 2: Role Based Access
Chart: 1165 Tickets
| Requests | Incidents | Changes | Rtask | CIM
Column1 | 790 | 235 | 33 | 74 | 33
Targeted work around billing errors, clean ups, streamlining workflows
Successfully completed NPPES imports, clean up activities related to specialty, Correction imports related to Taxonomy, irregular sequence of network and Provider type mis-match
To keep an upper cap on the POTF providers potentially below 100
Keep Claim Edit WQ errors related to SER at zero
Automate creation of nursing students
Gain access to SSMS and integrated with SER workflows
POTF
NPPES imports
CHG Management
Providers with NPI reduced below 100.
Imported 70000+ providers- NPPES load
Standard CHG set up for nursing students & POTF
Revenue Cycle
$14.25 M revenue realized by solving claim errors
Automation
Data Analytics
Integration
Identify and automate redundant workflows
Use SSMS capabilities to reduce TAT of tickets involving large Provider counts.
NPPES and MD-Staff integration with Epic
Optimization
Optimize provisioning and other bulk requests.
Key Achievements
Goals for November 2025
Service Now Tickets
Module in numbers- or added explanation
ONGOING ACTIVITES
Takeaways
Planned for specialty cleanup and framed the cleanup recommendation for other SER items.
Framed the SBAR + Sherlock for NPI to be used as Alias
Working on 2 projects – Henderson ED and Pharmacy WAM
Specialty Cleanup
NPPES Load
EEDS Address load
Henderson Project
Takeaways
Over 33 changes were implemented to cater post go-live issues related to licenses, Provider name format, epic-care link, radiant, willow, Ambulatory, Cadence, HB-PB, and Epic Security.
Despite a high count of incidents post March 1st go-live, with extended shift hours and weekend support, the offshore team successfully bought SER queue to a stable state.
74
33
235
33
790

## Slide 3: MyChart
Here are the key achievements for August 2025, highlighting our significant progress and milestones:
Solution & Delivery
Nova Notes
Started working on Feb/May/Aug Triple upgrade
Proactively worked on resolving 46 SNOW Tickets
Knowledge exchange
Key Achievements
Highlights for October 2025
Module in numbers- or added explanation
Scope of work
Nova Notes build tasks: The MyChart team has commenced work on the triple upgrade for Nova Notes. During a call with the onshore team, we reviewed 150 notes and have been assigned 59 out of 87 build tasks, resulting in a 68% ownership of the overall build activities.
Link to MyChart interactive Dashboard:
Prompt resolution of SNOW tickets: Successfully decreased the backlog in the MyChart SNOW bucket, leading to quicker turnaround times and enhanced operational efficiency.
Actively facilitated knowledge exchange fostering quicker issue resolution
Work packets
Developed comprehensive work packets, improving project organization & team efficiency
*Reviewed 150 Nova notes on a call with onshore team
Ownership of REQ and CIM : We have started taking full ownership of all REQ and CIM tickets, with active engagement and prompt resolution on each ticket received during the month.
Chart: SNOW Tickets
| REQ | CIM | INC | RTASK
 | 28 | 7 | 6 | 5
Chart: Feb/May/Aug Triple Upgrade
| Build Task | Testing
 | 59 | 3

## Slide 4: MyChart
Gold Stars & Diamonds
Goals for Gold Stars & Diamonds
Quarter-wise Distribution for Gold Stars and Diamonds or added explanation
Pre-Care
To configure E-visit & Symptom checker
Quarters​ | Journey​ | Focus Items​ | Expected Outcome​
Q1​ | Pre-Care​ | Symptom Checker​ E-visit​ | Increase the Diamond level by 1​
Q2​ | Financial​ | Paperless Statement​ | By increasing the patient opt-in rate to paperless statements by at least 10%, we can achieve savings of approximately $100k for CHRISTUS​
Q3​ | Long-Term Care​ | Pregnancy Care plan​ Preventive Care ​ Hypertension Care Plan | Achieve better health outcomes by focusing on patient- centered care thus enhancing patient satisfaction​
Q4​ | Receiving Care​ | MyChart Bedside​ | Increase the Diamond level by 1​
Long Term Care
To configure Pregnancy care plan & Preventive care in MyChart
Receiving Care
Enable MyChart Bedside
Financial Journey
To enable paperless billing for CSV Service area.
Current Status as of October 2025
Pre-Care: Shannon presented the Symptom Checker demo to Vanessa. Vanessa requested that we place this item on hold, as clinical leadership is currently prioritizing other high-importance projects
Finance: Vanessa is following up with Legal Team again since the last update they received that they don't see any problem with letter still the representative wants to peer review.
Long-term Care: For Hypertension, community connect team has completed the build and for Preventive Care in MyChart- Per Samantha, we are moving forward with this build and will be presenting this item in our MyChart Workgroup.
Receiving Care: For MyChart Bedside, prepared the Deck aligning the Bedside features and share it with Vanessa & Samantha on 08/22 and for Multilingual the next step is to present to the Digital Steering Committee in September. Vanessa will take it from here.

## Slide 5: Bridges (Interoperability)
Below are the key achievements for the month of July 2025, showcasing our significant progress and milestones.
Scope of Work
Ensuring SNOW tickets are resolved within TAT
Nova Notes
Working on Feb/May/Aug 25 Nova notes upgrade and RA2318 September SU upgrade
Key Achievements
Highlights for October 2025
Module in numbers- or added explanation
Chart: Type of Tickets
| INC | RTASK | ITASK | REQ | CHG | CTASK
Q1 | 63 | 4 | 4 | 4 | 5 | 6
Chart: Type of Module
| MFT | Bridges | Engine
Q1 | 25 | 61 | 1
Nova Notes Feb/May/Aug 24 project: Working on Feb/May/Aug upgrade project for nova notes owning the complete review, build and deployment. Total we have reviewed 88 nova notes and remaining 5 we are dependent on the
RA2318 September SU upgrade: Started with September SU upgrade project for nova notes owning the complete review, build and deployment. Total we have 2 nova notes to review and deadline is 18th September.
Link Bridges interactive Dashboard:
Chart: Feb/May/Aug 25 Nova Upgrade
| Review | Build | Testing
Assigned | 93 | 3 | 0
Completed | 88 | 0 | 0
*Deadline for Build completion for Aug/Nov nova notes was 27th June 2025
Knowledge Transition
Create 2 resolution document for frequently occurring using in Bridges

## Slide 6: Reporting
Here are the key achievements for July 2025, highlighting our significant progress and milestones:
Solution & Delivery
Delivered 2 Clarity and 2 Cogito request
Triaged 151 tickets in the month of July for the DMA Analytics queue,
Primary Responsibility for Ticket Triaging: The team triaged 180 tickets, implemented additional checks to ensure smoother handovers, and addressed client feedback for continuous improvement.
Backlog clearance: To assist CHRISTUS, clear their backlog closed 2 backlog tickets while managing newly assigned tasks to ensure efficient progress.
New Learning: The team broadened its skill set by actively exploring a range of Cogito and Clarity companions on the user web.
SQL Support for SER Team: Assisted the SER team by leveraging our SQL expertise to reduce turnaround time for tickets involving large provider counts.
Key Achievements
Highlights for October 2025
Service Now Tickets
Module in numbers- or added explanation
Ticket Triaging
Order Report

## Slide 7: ECLink
Built 65+ Sites, 65+ EAF's, 65+ DEP's .
1. Site Creations in ECLink
  57+ sites created across 30 different regions & facilities
  53+ EAFs created.
2. DEP Builds
  60+ DEP builds completed
  DEP builds ensured well-integrated & tailored solutions for client needs
3. Migration Collaboration
  Active offshore Deloitte EC-DC team involvement streamlined migration
  Reduced turnaround time for site creation and migration
  Enabled faster deployment and improved service delivery
Solution and Delivery
Site creations
Scope of work
Need to build DEPs for all the existing site's built
Built 57+ Site's along with EAF's and DEPs for each one
Looking forward to be completely involved in maintenance Tasks
Knowledge Transition
KT exchange with the DC team on HER Sub-Cab
Key Achievements
Highlights of October 2025
Service Now Tickets
Ticket inflow for October 2025
Chart: 
| REQ | RTASK | ITASK
Tickets | 24 | 32 | 1